Implementation Process

| PID/RFC/SD | Change Description |
| --- | --- |
| RFC XXXX | Bankmaster Archival - CSD enquiry application. The VB6 CSD client and the cbcmssrv C server are withdrawn and replaced by bank-api, a Spring Boot enquiry API serving the React single-page application from the same jar. Enquiry only: every connection is read-only and every statement is a SELECT. |

*Below are required items for Dar Al Arabi (Production Issues) Deployment in production:

1.	Changes included in current release are provided above.

2.	Recovery process

1.	NOTE: Before starting deployment, take a copy of the existing deployment folder - the jar, the drivers folder and bank-runtime.properties - so the previous version can be restored. There is no database change to reverse: the application holds no schema of its own and writes nothing.

3.	Deploy application with all referenced items:

1.	bank-api-0.1.0-SNAPSHOT.jar - the Spring Boot jar, with the bank-ui bundle packaged inside it. npm run build must be run before mvn package, or the jar carries a stale UI.

2.	drivers/ - the Denodo JDBC driver, and the Oracle driver if the statement archive is enabled. Loaded at run time through -Dloader.path=drivers; no driver is bundled into the jar.

3.	bank-runtime.properties - allowed-users, banking-date and card-banking-date. Set allowed-users before go-live: left blank it admits every directory-authenticated user.

4.	run-denodo.sh / run-denodo.bat - the start script carrying ARCHIVAL_DB_URL, ARCHIVAL_DB_USER and ARCHIVAL_DB_PASSWORD. The JWT secret and the LDAP settings are set in the same place. No credential is hard-coded in the jar.

5.	Start: java -Dloader.path=drivers -jar bank-api-0.1.0-SNAPSHOT.jar --spring.profiles.active=denodo. The application serves on port 8085.

6.	Smoke test before the UI is opened: GET /api/health/db. It reports both connections and proves the configured table prefix resolves.

4.	Manual Action:

5.	View Creation / Amendment

1.	39 Denodo views over the BankMaster archival schema must exist in the target environment under the configured prefix. 36 are present today.

2.	Three are absent and the application degrades gracefully rather than failing: bkd0data and ccarrblk, which cost Blocked Amount Breakup two of its four sources, and stswiftlog, whose pending-SWIFT guard on Transfer Detail then never fires. Create them if the underlying data exists.

3.	Omni statement archive (Oracle) - the two header/detail table pairs read by Historical Statement and PDP Statement. Off by default. Only PDP_STMT_TXN is confirmed; correct the other three names against the real schema before enabling it.

4.	No DDL is requested on the archival schema itself. The application adapts to the extract as it stands and writes nothing to it.

6.	Roll-Back Process

1.	Stop the application.

2.	Restore the deployment folder copied in step 2 - the previous jar, the drivers folder and bank-runtime.properties - and start it with the same script.

3.	No data or schema rollback is required. Every connection pool is configured read-only and every statement is a SELECT, so the release leaves no database state behind to reverse.

4.	If the fault is configuration rather than code, bank-runtime.properties alone can be reverted while the application is running: allowed-users and banking-date take effect within a second, with no restart and no redeployment.